The milestone list is an adapter of the overall project schedule. The project milestone indicate the id, name, completion day, duration and requirement for each task. The milestone service as an estimate, the completion day and the duration of each task can be very.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Milestone List** | | | | | |
| **Project:** | | | **Date:** | |  |
| **Miles No.** | **Milestone** | **Mandatory/Optional** | **Competion Date** | **Duration** | **Verification** |
| **Phase 2** | | | | | |
| 01 | Scheduling | Mandatory | 2/15/2016 | 1 day |  |
| 02 | Design document | Mandatory | 2/20/2016 | 1-2 days |  |
| **Phase 3** | | | | | |
| 03 | UI Design | Mandatory | 3/25/2016 | 14-27 days |  |
| 04 | Program logic diagram | Mandatory | 3/28/2016 | 14-27 days |  |
| **Phase 4** | | | | | |
| 05 | UI Coding | Mandatory | 4/5/2016 | 2-4 days |  |
| 06 | Coding | Mandatory | 4/26/2016 | 14-21 days |  |
| 07 | Teacher time restrictions | Optional | 4/28/2016 | 4-5 days |  |
| 08 | Multiple buildings | Optional | 4/29/2016 | 1-3 days |  |
| 09 | Data integrity/error handling | Optional | 4/30/2016 | 4 days |  |
| 10 | Move class to new building | Optional | 4/30/2016 | 3-4 days |  |
| 11 | UI refinement | Optional | 5/2/2016 | 2-14 days |  |
| 12 | Event scheduling | Optional | 5/2/2016 | 6 days |  |
| 13 | Security | Optional | 5/3/2016 | 7-10 days |  |
| 14 | Debugging/testing | Mandatory | 5/5/2016 | 7-14 days |  |
| 15 | Implementation | Mandatory | 5/8/2016 | 3 days |  |
| 16 | Project end | Mandatory | 5/10/2016 | 1 day |  |